VERIFPAY

AI-Powered Financial Fraud & Scam Detection

Complete Build Plan for Antigravity (Claude Opus 4.6)

American Express Codestreet 2026  |  Built by Koushal Kishor Ray

Critical Instructions for Antigravity - Model: Always use claude-opus-4-6 for all API calls in this project - Build in parts — do NOT generate the entire project in one prompt. Each phase is a separate Antigravity session. - Test each phase fully before moving to the next. A broken Phase 1 will break everything built on top of it. - The existing VerifAI fake news detector (github.com/imkoushal/fake-news-detector-ai) uses identical architecture — reference it when building similar components - Prototype submission deadline: August 21, 2026. Finale: August 25, 2026 in Chennai.

# 1. Project Overview

VerifPay is an AI-powered financial fraud and scam detection platform built specifically for Indian consumers. It detects fake UPI requests, phishing links, fraudulent bank messages, and financial scams before the user clicks or shares any details. It is a domain pivot of the existing VerifAI fake news detector — same architecture, different training data and use case.

| Field | Details |
| --- | --- |
| Project name | VerifPay |
| Hackathon | American Express Codestreet 2026 — HackerEarth |
| Theme | Governance Layer for Financial Agents |
| Submitted idea | AI-Powered Financial Fraud & Scam Detection for the Modern Indian Consumer |
| Base project | VerifAI fake news detector — github.com/imkoushal/fake-news-detector-ai |
| LLM model | claude-opus-4-6 via Anthropic API (used in Antigravity) |
| Prototype deadline | August 21, 2026 |
| Finale | August 25, 2026 — Chennai (in-person, top 6 teams) |

# 2. Complete Tech Stack

## 2.1 Core Stack

| Layer | Technology | Why |
| --- | --- | --- |
| LLM — explanation | Claude Opus 4.6 via Anthropic API | Generates plain-language fraud explanations and reasoning |
| Speech to text | Groq Whisper API | Transcribes forwarded scam voice calls — already used in VerifAI |
| ML classification | scikit-learn 5-model ensemble | Same as VerifAI — retrained on financial fraud data |
| RAG framework | LangChain | Builds retrieval pipeline over fraud databases |
| Vector database | Chroma (local) | Stores embeddings of RBI alerts and scam patterns |
| Embeddings | sentence-transformers all-MiniLM-L6-v2 | Fast multilingual embeddings for Hindi/English scam text |
| Backend | Python + FastAPI | Same as VerifAI — 14+ REST endpoints |
| Telegram bot | python-telegram-bot library | User interface — forward scam messages directly |
| Frontend | React.js + Tailwind CSS | Web app interface — reuse VerifAI landing page design |
| Database | PostgreSQL | Store analysis logs, user sessions, fraud pattern stats |
| URL checking | PhishTank API + Google Safe Browsing API | Cross-reference suspicious links against known phishing databases |
| Containerization | Docker + docker-compose | Same as VerifAI — already have Dockerfile |
| Deployment | Render (backend) + Vercel (frontend) | Same as VerifAI — already deployed there |

## 2.2 Environment Variables Needed

Tell Antigravity to create a .env file with these variables:

| Variable | What it's for |
| --- | --- |
| ANTHROPIC_API_KEY | Claude Opus 4.6 for fraud explanation generation |
| GROQ_API_KEY | Groq Whisper for voice transcription |
| TELEGRAM_BOT_TOKEN | VerifPay Telegram bot |
| PHISHTANK_API_KEY | PhishTank URL verification |
| GOOGLE_SAFE_BROWSING_API_KEY | Google Safe Browsing URL check |
| DATABASE_URL | PostgreSQL connection string |
| CHROMA_PERSIST_DIR | Path to local Chroma vector database |

# 3. Project Folder Structure

Give this exact structure to Antigravity in Phase 1 so it scaffolds correctly:

verifpay/ app/ main.py # FastAPI entry point config.py # env vars, API keys routers/ analyse.py # POST /analyse — main detection endpoint voice.py # POST /voice — Groq Whisper transcription telegram_webhook.py # Telegram bot webhook handler health.py # GET /health services/ ml_classifier.py # 5-model ensemble classification rag_retriever.py # Chroma vector search fraud_explainer.py # Claude Opus 4.6 explanation generation url_checker.py # PhishTank + Google Safe Browsing transcription.py # Groq Whisper voice-to-text telegram_bot.py # Bot message handling logic rag/ ingest.py # Embed and index fraud datasets chunking.py # Document splitting for RAG models/ schemas.py # Pydantic request/response models db_models.py # PostgreSQL table definitions data/ fraud_datasets/ # Raw scam SMS and fraud datasets rbi_alerts/ # Scraped RBI Sachet fraud alerts india_patterns/ # India-specific scam message patterns trained_models/ # Saved scikit-learn model files (.pkl) frontend/ # React + Tailwind web interface src/ components/ AnalyseInput.jsx # Text/URL input component VerdictCard.jsx # Shows Safe/Suspicious result ExplanationPanel.jsx # Shows Claude's fraud explanation FraudTypeBadge.jsx # Phishing/KYC/UPI badge App.jsx index.css scripts/ scrape_rbi_alerts.py # Scrapes RBI Sachet portal train_models.py # Trains 5-model ensemble evaluate_models.py # Prints accuracy metrics docker-compose.yml Dockerfile requirements.txt .env.example README.md

# 4. App Flow — What the User Experiences

## 4.1 Web App Flow

- Step 1 — User opens the VerifPay web app

- Step 2 — Pastes a suspicious message, link, or UPI request into the input box

- Step 3 — Clicks Analyse — frontend calls POST /analyse with the text

- Step 4 — Backend runs ML ensemble classification (Safe/Suspicious + confidence score)

- Step 5 — If URL detected, PhishTank + Google Safe Browsing checks run in parallel

- Step 6 — RAG retriever searches Chroma for similar known fraud patterns

- Step 7 — Claude Opus 4.6 receives classification result + retrieved fraud patterns + original text

- Step 8 — Claude generates plain-language explanation of why it is suspicious and what fraud type it is

- Step 9 — Frontend displays: verdict badge, confidence score, fraud type, explanation, recommended action

- Step 10 — Analysis logged to PostgreSQL for monitoring and pattern analytics

## 4.2 Telegram Bot Flow

- User starts the VerifPay Telegram bot

- User forwards any suspicious WhatsApp message, SMS, or link directly to the bot

- Optionally: user sends a voice note of a scam call — Groq Whisper transcribes it

- Bot calls the same POST /analyse endpoint internally

- Bot replies with: verdict emoji (✅ Safe / 🚨 Suspicious), fraud type, confidence score, explanation, and action

- Multi-turn: user can ask follow-up questions like 'how do I report this to RBI?'

# 5. Data Requirements

This is the most important step — do this before writing any code The ML model quality depends entirely on training data quality. Collect all datasets below before starting Phase 1. Without good data the classifier will be useless regardless of how well the code is written.

## 5.1 Training Datasets to Collect

| Dataset | Source | What it contains |
| --- | --- | --- |
| SMS Spam India | Kaggle — search 'SMS spam India dataset' | Labeled spam/ham SMS messages in Hindi and English |
| UPI Fraud Messages | Kaggle — search 'UPI fraud detection dataset' | Fake UPI payment requests and phishing messages |
| PhishTank URLs | phishtank.com/developer_info.php | Known phishing URLs updated daily — free API |
| RBI Sachet Alerts | sachet.rbi.org.in — scrape manually | Official RBI fraud alerts and scam warnings |
| India Scam Patterns | Create manually — 200+ examples | Fake TRAI calls, fake KYC, fake IPO, electricity scams |
| Legitimate bank SMS | Collect samples from real bank SMS | Real OTP, balance, transaction messages for negative class |

# 6. Build Phases — One Antigravity Session Per Phase

Each phase below is a separate Antigravity session. Complete and test each phase fully before starting the next. Do not attempt to build the entire project in one session.

## Phase 1 — Project Scaffold + ML Training (Days 1–3)

Antigravity Phase 1 Prompt Create a Python FastAPI project called verifpay with the folder structure provided. Build: (1) a /health endpoint, (2) a Pydantic schema for AnalyseRequest with fields: text (str), url (optional str), (3) a train_models.py script that trains a 5-model scikit-learn ensemble (Random Forest, SVM, Gradient Boosting, Logistic Regression, Naive Bayes) on a CSV file with columns: text, label (0=safe, 1=fraud) — save each model as a .pkl file in data/trained_models/, (4) an evaluate_models.py script that prints accuracy, F1, and AUC for each model, (5) a requirements.txt with: fastapi, uvicorn, scikit-learn, pandas, numpy, python-dotenv, pydantic, anthropic, langchain, chromadb, sentence-transformers, python-telegram-bot, requests, psycopg2-binary, (6) a Dockerfile and .env.example. Use Python 3.11.

Exit criteria:

- Training script runs on sample CSV and saves 5 .pkl model files

- /health endpoint returns {status: ok}

- All imports in requirements.txt install without errors

## Phase 2 — RAG Pipeline + Core Analysis Endpoint (Days 4–6)

Antigravity Phase 2 Prompt Extend the verifpay FastAPI project. Build: (1) rag/ingest.py — reads all .txt and .json files from data/rbi_alerts/ and data/india_patterns/, chunks them using RecursiveCharacterTextSplitter (chunk_size=500, overlap=50), embeds using sentence-transformers/all-MiniLM-L6-v2, stores in Chroma persisted to ./chroma_db with metadata fields: source, fraud_type, (2) services/rag_retriever.py — function retrieve_fraud_patterns(query: str) -> list that returns top 5 matching chunks from Chroma, (3) services/ml_classifier.py — loads all 5 .pkl models, runs majority vote ensemble, returns {label: safe¦suspicious, confidence: float, individual_scores: dict}, (4) services/fraud_explainer.py — calls Claude API model claude-opus-4-6 with: system prompt instructing it to act as a financial fraud expert explaining verdicts in simple Hindi-English (Hinglish) mixed language, user prompt containing the original text + ML verdict + top retrieved fraud patterns, returns structured JSON: {fraud_type: str, explanation: str, red_flags: list, recommended_action: str}, (5) routers/analyse.py — POST /analyse endpoint that chains all three services and returns complete verdict. Handle errors gracefully — if any service fails return a safe fallback response.

Exit criteria:

- POST /analyse with suspicious text returns correct verdict and Claude explanation

- Chroma database is populated and retrieval returns relevant fraud patterns

- Test with 10 real scam messages and verify correct classification

## Phase 3 — URL Checker + Voice Input (Days 7–9)

Antigravity Phase 3 Prompt Extend the verifpay project. Build: (1) services/url_checker.py — function check_url(url: str) that queries PhishTank API and Google Safe Browsing API in parallel using asyncio.gather, returns {is_phishing: bool, source: str, threat_type: str}, (2) Update routers/analyse.py to extract URLs from input text using regex, run url_checker on each URL found, include URL check results in the Claude prompt for better explanation, (3) routers/voice.py — POST /voice endpoint that accepts audio file upload, sends to Groq Whisper API (model: whisper-large-v3), returns transcribed text, then passes to /analyse internally and returns full verdict, (4) Update services/fraud_explainer.py system prompt to include URL threat information when URLs are present. All URL checks should have 5-second timeout with graceful fallback.

Exit criteria:

- A known phishing URL is correctly flagged by URL checker

- A voice note uploaded to /voice is transcribed and analysed correctly

- URL results appear in Claude's explanation output

## Phase 4 — Telegram Bot (Days 10–12)

Antigravity Phase 4 Prompt Extend the verifpay project with a Telegram bot using python-telegram-bot library. Build: (1) services/telegram_bot.py — handles /start command with welcome message, handles any text message by calling /analyse internally and formatting the verdict response with emojis: use checkmark for Safe, warning for Suspicious. Format response as: VERDICT emoji bold, Fraud Type, Confidence percentage, Explanation in 2-3 sentences, Recommended Action. (2) handles voice notes — download audio file, send to /voice endpoint, return verdict. (3) handles /help command with usage instructions. (4) routers/telegram_webhook.py — webhook endpoint for Telegram to call. (5) multi-turn context: store last 3 messages per chat_id in memory so user can ask follow-ups. (6) Add bot startup to main.py using application.run_webhook() in a background thread alongside FastAPI. TELEGRAM_BOT_TOKEN comes from .env.

Exit criteria:

- Forwarding a scam message to the bot returns a formatted verdict

- Sending a voice note to the bot returns a transcribed and analysed verdict

- /help command works correctly

## Phase 5 — React Frontend (Days 13–16)

Antigravity Phase 5 Prompt Create a React + Tailwind CSS frontend for VerifPay in the /frontend folder. Design: dark theme (background #0A0A0A), red accent (#DC2626) for suspicious verdicts, green (#16A34A) for safe verdicts. Pages/components: (1) Landing page hero — headline 'Is this message safe?' with subheadline 'AI-powered fraud detection for Indian consumers — paste any message, link, or UPI request', a large textarea input, an Analyse button, a Telegram QR code section at bottom, (2) VerdictCard component — shows verdict badge (Safe checkmark green / Suspicious warning red), confidence percentage bar, FraudTypeBadge (Phishing/Fake KYC/UPI Fraud/Card Scam badges), (3) ExplanationPanel — shows Claude's explanation text, list of red flags as bullet points, recommended action in a highlighted box, (4) Loading state — animated scanning effect while analysis runs, (5) Connect frontend to backend POST /analyse at the API URL from environment variable VITE_API_URL. Make it fully responsive for mobile. The design should feel trustworthy and serious — not colorful or playful.

## Phase 6 — PostgreSQL + Deployment (Days 17–19)

Antigravity Phase 6 Prompt Extend verifpay with PostgreSQL logging and production deployment. Build: (1) models/db_models.py — SQLAlchemy model for analyses table: id, input_text, input_type (text/url/voice), verdict (safe/suspicious), confidence, fraud_type, explanation, created_at. (2) Log every /analyse call to PostgreSQL after returning response using BackgroundTasks so logging doesn't slow the response. (3) GET /stats endpoint returning: total_analyses count, suspicious_percentage, top_fraud_types list. (4) Update docker-compose.yml to include postgres container alongside the FastAPI app with proper environment variable wiring. (5) Update Dockerfile for production — multi-stage build, no dev dependencies. (6) Add CORS middleware to FastAPI for the Vercel frontend domain. Make sure all environment variables are read from .env using python-dotenv. The app must start with uvicorn app.main:app --host 0.0.0.0 --port 8000.

## Phase 7 — Demo Video Prep (Days 20–21)

No Antigravity needed for this phase — this is manual work.

- Prepare 5 real scam messages to demo — collect actual fake KYC SMS, fake UPI requests, phishing URLs from Indian scam awareness posts on Twitter/Reddit

- Record a 2–3 minute screen recording showing: paste scam message → analysis runs → verdict appears with explanation

- Record Telegram bot demo — forward scam message → bot replies with formatted verdict

- Edit into a clean demo video with captions explaining each step

- Upload to YouTube as unlisted — include the link in your HackerEarth prototype submission

- Write the prototype submission description on HackerEarth — reference the video, live URL, and GitHub repo

# 7. Claude Opus 4.6 System Prompt for Fraud Explainer

Use this exact system prompt in services/fraud_explainer.py when calling Claude Opus 4.6:

SYSTEM_PROMPT = """ You are VerifPay, an AI fraud detection expert specializing in Indian financial scams, UPI fraud, and digital payment deception. Your job is to analyze suspicious messages and explain clearly why they are fraudulent or safe. Always respond in simple, clear English that any Indian consumer can understand. When analyzing a message: 1. Identify the exact fraud type if suspicious 2. List specific red flags in the message 3. Explain in 2-3 simple sentences why it is suspicious 4. Give one clear recommended action Fraud types to classify: - PHISHING: Fake links designed to steal credentials - FAKE_KYC: Fake KYC expiry threats from fake banks/TRAI - UPI_MANIPULATION: Fake UPI payment requests or collect requests - CARD_SCAM: Fake credit/debit card offers or threat messages - OTP_FRAUD: Messages trying to extract OTP - INVESTMENT_SCAM: Fake investment or lottery schemes - SAFE: Message appears legitimate Always respond in this exact JSON format: { "fraud_type": "FRAUD_TYPE_HERE", "explanation": "2-3 sentence explanation here", "red_flags": ["flag 1", "flag 2", "flag 3"], "recommended_action": "Single clear action for the user", "confidence_reason": "One sentence why you are confident" } Never invent information. Only use what is in the message. If unsure, classify as SAFE and explain your uncertainty. """

# 8. Timeline — 21 Days to Prototype

| Days | Phase | Goal |
| --- | --- | --- |
| Before Day 1 | Data collection | Collect all datasets — SMS spam, UPI fraud, RBI alerts. Do NOT skip this. |
| Days 1–3 | Phase 1 | Project scaffold + train 5-model ensemble on collected data |
| Days 4–6 | Phase 2 | RAG pipeline + core /analyse endpoint + Claude integration |
| Days 7–9 | Phase 3 | URL checker (PhishTank + Google) + Groq Whisper voice input |
| Days 10–12 | Phase 4 | Telegram bot — text + voice + multi-turn context |
| Days 13–16 | Phase 5 | React frontend — dark theme, verdict card, explanation panel |
| Days 17–19 | Phase 6 | PostgreSQL logging + Docker + deploy to Render + Vercel |
| Days 20–21 | Phase 7 | Demo video + HackerEarth prototype submission |
| Aug 21 | DEADLINE | Prototype submission closes |
| Aug 25 | FINALE | In-person Chennai — top 6 teams present to AmEx leadership |

# 9. What Makes VerifPay Win at Codestreet

- India-first design — covers UPI fraud, fake TRAI calls, fake KYC, and electricity scams that Western tools completely miss

- Explainable AI — Claude Opus 4.6 explains exactly why something is suspicious in plain language, not just a score

- Zero friction — works via Telegram, no app download, no signup, works on any phone

- Already proven — VerifAI uses identical architecture achieving 96.46% accuracy. VerifPay is not speculation, it is a domain pivot of working code

- Upstream protection — catches fraud before the user clicks or shares details, not after

- Enterprise ready — API-first FastAPI architecture with PostgreSQL logging means AmEx can integrate VerifPay verdicts directly into their fraud prevention pipeline

- Voice support — scam calls can be forwarded as voice notes and transcribed via Groq Whisper — nobody else will have this

End of VerifPay Build Plan  —  Build in phases, test each one, win the finale.